PROJECT DOCUMENT

TransferIQ

Dynamic Player Transfer Value Prediction

using AI and Multi-source Data

1. The Problem

Player transfer markets are a vital aspect of professional sports, significantly influencing team dynamics and competitive success. Estimating a player's transfer value is a highly complex and multifaceted task that depends on a wide variety of factors including on-field performance, physical condition, age, team affiliation, public sentiment, and broader market trends.

Current approaches to transfer valuation are often fragmented, relying on individual analysts or isolated datasets. There is no unified, data-driven system that can dynamically integrate multiple information streams such as real-time performance statistics, social media sentiment, injury history, and historical market movement to produce accurate and up-to-date transfer value predictions.

This gap leaves clubs, scouts, and analysts making decisions based on incomplete or outdated information, resulting in poor transfer decisions that can have lasting financial and sporting consequences.

2. Project Name

TransferIQ — Dynamic Player Transfer Value Prediction using AI and Multi-source Data

3. Goal

The primary goal of TransferIQ is to develop an accurate, real-time, and data-driven AI system that enables any user — including football clubs, scouts, agents, and analysts — to instantly look up and assess any professional player's estimated transfer market value.

Key objectives include:

- Integrate multi-source data into a unified predictive pipeline.

- Leverage advanced ML and time-series forecasting to produce dynamic valuations.

- Provide an intuitive web interface for querying player transfer values in real time.

- Deliver interpretable insights showing which factors most influence a player's value.

4. Proposed Solution

TransferIQ proposes an AI-driven prediction system that aggregates and processes multi-source data to generate accurate, dynamic player transfer valuations. The solution integrates four key data streams:

- Player Performance Statistics — sourced from StatsBomb Open Data, covering goals, assists, pass completion, defensive metrics, and more.

- Historical Market Data — scraped from Transfermarkt to capture past transfer values and market trends.

- Social Media Sentiment — fetched via the Twitter Kaggle dataset and analysed using NLP tools (VADER and TextBlob) to gauge public perception.

- Injury History — collected from relevant sports databases to model injury risk and its impact on value.

These data streams are fused into a feature-rich dataset, which feeds an ensemble of advanced models including Long Short-Term Memory (LSTM) networks for time-series forecasting and XGBoost/LightGBM for structured prediction. The final ensemble output is served through a Flask-based web application with an intuitive HTML/CSS/JavaScript interface, allowing users to search for any player and receive an instant transfer value estimate.

5. Implementation (Weekly Tasks)

5.1 Week 1: Data Collection & Exploration

Tasks:

- Collect player performance data from StatsBomb Open Data.

- Scrape market value data from Transfermarkt using web scraping techniques.

- Fetch sentiment data from social media using the Twitter Kaggle dataset.

- Gather injury history data from relevant sports databases.

- Perform initial data exploration covering distributions and missing values.

Deliverables:

- Raw datasets from all sources (performance, market, sentiment, injury).

- Initial data exploration report documenting structure, distributions, and data quality.

5.2 Week 2: Data Cleaning & Preprocessing

Tasks:

- Clean all datasets — handle missing values, duplicates, and inconsistencies.

- Perform feature engineering: create performance trend features, injury risk metrics, and contract-related features (e.g., contract duration).

- Process and scale numerical data; apply one-hot encoding to categorical variables.

- Begin sentiment analysis pipeline by processing raw social media data using NLP tools.

Deliverables:

- Cleaned and pre-processed datasets ready for modelling.

- Feature-engineered datasets with newly derived performance and contract metrics.

5.3 Week 3: Advanced Feature Engineering & Sentiment Analysis

Tasks:

- Refine feature engineering with advanced metrics such as performance trends over time and injury impact on value.

- Perform full sentiment analysis using VADER and TextBlob on social media data to generate player sentiment scores.

- Generate sentiment-derived features that quantify the influence of public perception on market value.

Deliverables:

- Final feature set for modelling, combining performance metrics, sentiment scores, and injury data.

- Sentiment analysis report with insights on the effect of public perception on player transfer value.

5.4 Week 4: Frontend UI Development

Tasks:

- Design and develop the web interface using Flask, HTML, CSS and JavaScript.

- Build player search functionality with result display panels.

- Integrate placeholder API endpoints to connect frontend with backend prediction logic.

- Ensure the UI is responsive and intuitive for end users.

Deliverables:

- Functional frontend web application with player search and value display.

- Integrated Flask routing connecting UI with backend services.

5.5 Week 5: LSTM Model Development for Time-Series Prediction

Tasks:

- Develop a univariate LSTM model predicting player transfer values based on historical performance data.

- Expand to a multivariate LSTM incorporating additional features: injury history and sentiment scores.

- Implement an encoder-decoder LSTM for multi-step forecasting to predict values across multiple future transfer windows.

Deliverables:

- Trained univariate and multivariate LSTM models.

- Initial prediction results using LSTM with loss curves and accuracy metrics.

- Model performance evaluation report.

5.6 Week 6: Ensemble Model Development (XGBoost / LightGBM)

Tasks:

- Implement ensemble models using XGBoost or LightGBM on the full feature set.

- Integrate LSTM outputs with XGBoost to form a combined ensemble model incorporating performance data, market trends, and social sentiment.

- Test model performance on validation datasets.

Deliverables:

- Trained XGBoost models.

- Integrated ensemble model combining LSTM and gradient boosting predictions.

- Ensemble model performance evaluation report.

5.7 Week 7: Model Evaluation, Hyperparameter Tuning & Deployment

Tasks:

- Evaluate model performance using RMSE, MAE, and R-squared metrics.

- Conduct hyperparameter tuning for LSTM and ensemble models using grid search or random search.

- Test models on held-out validation datasets and assess generalisation.

- Deploy the full application — Flask backend + trained models + frontend — to a suitable hosting environment.

Deliverables:

- Final tuned models with optimised hyperparameters.

- Model evaluation report comparing LSTM, XGBoost, and ensemble performance.

- Fully deployed TransferIQ web application accessible via browser.

6. Tech Stack Used

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | HTML / CSS / JS | Responsive UI for player search and transfer value display |
| Backend | Flask (Python) | Web framework serving routes, handling API requests, and rendering templates |
| Data Collection | StatsBomb Open Data | Player performance statistics |
| Data Collection | Transfermarkt (BeautifulSoup) | Historical market value and transfer data |
| Data Collection | Twitter Kaggle | Social media data for sentiment analysis |
| NLP / Sentiment | VADER & TextBlob | Sentiment scoring of social media content |
| ML Models | LSTM | Time-series forecasting of transfer values |
| ML Models | XGBoost / LightGBM | Gradient boosting ensemble for structured prediction |
| Data Processing | Pandas / NumPy | Data cleaning, feature engineering, and scaling |
| Visualisation | Matplotlib | Exploratory data analysis and model performance charts |

7. Conclusion

The proposed project aims to develop a robust AI-driven model for predicting player transfer values using a combination of time-series forecasting, sentiment analysis and multi-source data. By leveraging advanced machine learning techniques and multi-variate models this project seeks to provide a dynamic and accurate system for forecasting player market values. The findings will contribute to the growing field of sports analytics and player valuation methodologies.

Live Server Link: https://transfer-iq-infosys.onrender.com/